From Paper to Project

Implementation Status and Remaining Steps

This document tracks what has been built for the bonus Google Classroom module and what still needs to happen before it is ready for students. It is a working reference, not a student-facing document.

# What Has Been Built

The module consists of four phases, each with its own student-facing materials. All source materials have been written and are stored in level-2-course/extra/. The table below shows every file and its current status.

| File | Phase | Purpose | Status | Classroom? |
| --- | --- | --- | --- | --- |
| phase-1-guided-reading.md | 1 | AI-assisted paper reading guide with prompts for each section of the paper | Done | Needs conversion |
| phase-2-hub-exploration.md | 2 | Hub exploration activities: browsing models, datasets, and Spaces on HF | Done | Needs conversion |
| student-guide.md | 3 | Student intro to QED-Nano + guided activity with Proof Explorer | Done | Needs conversion |
| qed-nano-space/app.py | 3 | Proof Explorer Space code (Gradio + Inference API) | Done | Link after deploy |
| qed-nano-space/requirements.txt | 3 | Python dependencies for the Space | Done | N/A |
| phase-4-project-briefs.md | 4 | Five project options with requirements and getting-started guides | Done | Needs conversion |
| project-evaluation-rubric.md | 4 | Five-criterion rubric for evaluating student projects | Done | Instructor only |
| instructor-walkthrough.md | All | How-I-built-this narrative mapping each step to course skills | Done | Optional post |
| EXTRA-MODULE-PLAN.md | — | Master plan with four-phase structure and Classroom setup guide | Done | N/A |
| QED-Nano paper (PDF) | Ref | The original research paper by CMU/HF/ETH Zurich/Numina | Done | Optional post |

## Also Created (Not Part of the Classroom Topic)

| File | Purpose | Status |
| --- | --- | --- |
| from-paper-to-project-qed-nano-module.pdf | PDF overview of the module for Bing | Done |
| email-draft-reply-bing-summer-and-proof-module.md | Draft email to Bing introducing the module | Needs review |
| Google Classroom topic: "Bonus: Can AI Prove Theorems?" | Created in Classroom; currently at top of Classwork page | Needs repositioning |

# What Still Needs to Happen

The materials are written, but they are markdown files on your computer. To get them into Google Classroom as a functioning module, the following steps need to happen in order.

## Step 1: Deploy the Proof Explorer Space

The Space code (app.py and requirements.txt) needs to be deployed to your Hugging Face account. This is something you do yourself since it requires your HF Pro token.

- Create a new Space on HF: profplate/qed-nano-proof-explorer

- Upload app.py and requirements.txt

- Add your HF_TOKEN as a Space secret (Settings → Repository secrets)

- Test with all 8 example problems and verify output quality

- Update the Space link in student-guide.md once the URL is confirmed

## Step 2: Convert Materials to Google Docs

Google Classroom works best with Google Docs. The markdown files need to be converted. The easiest path: upload each .md file to Google Drive, then open it with Google Docs (right-click → Open with → Google Docs). Alternatively, Claude can convert them to .docx files which Drive will auto-convert. The following files need conversion:

- phase-1-guided-reading.md → Google Doc titled "Phase 1: Reading a Research Paper with AI"

- phase-2-hub-exploration.md → Google Doc titled "Phase 2: Exploring the Research on Hugging Face"

- student-guide.md → Google Doc titled "Can AI Prove Theorems? — Student Guide"

- phase-4-project-briefs.md → Google Doc titled "Build Your Own Research Space — Project Briefs"

- instructor-walkthrough.md → Google Doc titled "How I Built This Space" (optional — post if you want students to see the build process)

- project-evaluation-rubric.md → Google Doc (instructor use only, do not post to Classroom)

## Step 3: Populate the Google Classroom Topic

The topic "Bonus: Can AI Prove Theorems?" already exists in Classroom. It needs to be repositioned below Session 12 and populated with materials in the following order:

| # | Material Title | Type | Source / Link |
| --- | --- | --- | --- |
| 1 | Phase 1: Reading a Research Paper with AI | Material | Google Doc (converted from phase-1-guided-reading.md) |
| 2 | Phase 2: Exploring the Research on Hugging Face | Material | Google Doc (converted from phase-2-hub-exploration.md) |
| 3 | Can AI Prove Theorems? — Student Guide | Material | Google Doc (converted from student-guide.md) |
| 4 | Proof Explorer — Try It Yourself | Material | Link to deployed HF Space |
| 5 | Build Your Own Research Space — Project Briefs | Material | Google Doc (converted from phase-4-project-briefs.md) |
| 6 | How I Built This Space (optional) | Material | Google Doc (converted from instructor-walkthrough.md) |

## Step 4: Test Everything

Before sharing with students or sending the module overview to Bing, verify the full experience works end to end:

| Test | What to Check |
| --- | --- |
| Open each Google Doc from Classroom | Formatting survived conversion; links work; all content is present |
| Click the Space link from Classroom | Space loads; generate a proof; verify output quality |
| Follow Phase 1 instructions with an AI | Prompts make sense; paper sections are correctly referenced |
| Follow Phase 2 links to HF Hub | All Hub links resolve; datasets are browsable; model cards load |
| Read the project briefs as a student | Technical requirements are clear; getting-started steps are actionable |
| Try the rubric on a sample project | Criteria are clear; scoring makes sense; weights add up |

## Step 5: Send the Module Overview to Bing

Once the module is live and tested, attach the PDF overview (from-paper-to-project-qed-nano-module.pdf) to your reply to Bing. The email draft is in correspondence-and-research/ and covers the summer schedule, the AI + Spanish student, and introduces this module as enrichment material for the summer Level 2 intensive.

# Summary

| Category | Done | Remaining |
| --- | --- | --- |
| Student-facing materials (6 documents) | 6 of 6 written | Convert to Google Docs |
| Instructor materials (rubric + walkthrough) | 2 of 2 written | Convert rubric to Google Doc |
| Space code | Code complete | Deploy to HF account |
| Google Classroom topic | Topic created | Reposition + populate |
| Correspondence with Bing | PDF + email draft done | Review and send |
| End-to-end testing | Not started | Full walkthrough needed |

The writing is done. What remains is deployment, conversion, and assembly — getting the existing materials into the formats and locations where students can access them.